Jobuki Technical Interviews & Coding Tests

Product and technical implementation plan

Prepared for Dermot Byrne / Jobuki

Recommendation: build a narrow JavaScript coding-test MVP as a Jobuki feature, but keep the internals modular so it can become a separate assessment service later. Use Railway for the app and Postgres, and use Judge0 first for code execution rather than running untrusted code inside the main app.

# 1. Executive decision

There are existing platforms for technical interviews, including CoderPad, CodeSignal and HackerRank. They are strong for live coding, assessments, proctoring, enterprise workflows and multi-language execution. However, Jobuki does not need to clone those products to create value.

The better product angle is to give small employers a simple way to create, run and understand technical hiring tests without needing to design the interview process themselves.

| Option | Use when | Recommendation |
| --- | --- | --- |
| Use existing platforms | Live coding, enterprise screening, proctoring, multi-language support | Good for integrations and outbound links |
| Build full CoderPad clone | Only if technical interviewing becomes the core product | Do not start here |
| Build Jobuki coding-test MVP | You want screening built into job boards and applicant workflow | Best initial path |

# 2. Product positioning

The product should not be sold as simply “a code editor in the browser”. The sellable proposition is:

Create a branded job board with built-in screening, coding tests and applicant management.

The valuable layer is the workflow around the test: templates, scorecards, employer guidance, candidate result summaries, role-specific questions and applicant pipeline integration.

# 3. MVP scope

Start with a constrained JavaScript-only coding-test environment. This gives you a useful commercial feature without the security and infrastructure complexity of a general-purpose coding platform.

Employer creates a coding test attached to a job

Employer adds prompt, instructions, starter code and time limit

Employer adds visible and hidden test cases

Candidate completes test in a browser-based Monaco editor

Backend sends generated code/test harness to Judge0

Result is saved against the Jobuki application

Employer reviews code, pass/fail count, errors and notes

# 4. High-level architecture

jobuki-web on Railway
  -> Railway Postgres
  -> Judge0 API for code execution

Later:
jobuki-web
  -> jobuki-assessments-api
  -> isolated runner service

For v1, keep one app and one database. Keep the code organised into modules so assessments can later become a separate service or subdomain such as tests.jobuki.com or interviews.jobuki.com.

# 5. Railway setup

Create a new Railway project from the GitHub repository

Add a PostgreSQL service

Deploy the Jobuki web app service

Attach DATABASE_URL from Railway Postgres to the app service

Add Judge0 environment variables

Add Prisma/Drizzle migration command as a pre-deploy step

Deploy and test the candidate submission endpoint

## Suggested Railway environment variables

DATABASE_URL=${{Postgres.DATABASE_URL}}

JUDGE0_API_URL=https://judge0-ce.p.rapidapi.com

JUDGE0_API_KEY=your_key_here

JUDGE0_HOST=judge0-ce.p.rapidapi.com

# 6. Database model

The minimum viable schema has three assessment tables: coding_tests, coding_test_cases and coding_submissions. If integrating directly with Jobuki, add an ApplicationAssessment table that connects a Jobuki application to a coding test.

model CodingTest {

id             String   @id @default(cuid())

jobId          String

organisationId String

title          String

instructions   String

starterCode    String

language       String   @default("javascript")

timeLimitMins  Int      @default(30)

createdAt      DateTime @default(now())

testCases      CodingTestCase[]

submissions    CodingSubmission[]

}

model CodingTestCase {

id        String  @id @default(cuid())

testId    String

name      String

input     String

expected  String

isHidden  Boolean @default(false)

test      CodingTest @relation(fields: [testId], references: [id], onDelete: Cascade)

}

model CodingSubmission {

id          String   @id @default(cuid())

testId      String

applicationId String

applicantId String

code        String

status      String

passedTests Int      @default(0)

totalTests  Int      @default(0)

output      String?

error       String?

judge0Token String?

createdAt   DateTime @default(now())

test        CodingTest @relation(fields: [testId], references: [id], onDelete: Cascade)

}

model ApplicationAssessment {

id            String   @id @default(cuid())

applicationId String

codingTestId  String

status        String   @default("not_started")

invitedAt     DateTime @default(now())

startedAt     DateTime?

submittedAt   DateTime?

}

# 7. Candidate challenge format

For v1, use a simple convention: candidates write one function and export it. The backend wraps this code in a generated test harness. Hidden tests are never sent to the frontend.

function solution(input) {

// candidate code here

}

module.exports = solution;

# 8. Frontend screens

| Screen | Route example | Purpose |
| --- | --- | --- |
| Create coding test | /dashboard/jobs/:jobId/coding-tests/new | Employer creates prompt, starter code and tests |
| Candidate test | /apply/:applicationId/coding-test/:testId | Candidate reads instructions and submits code |
| Review submission | /dashboard/applications/:applicationId/coding-submissions/:submissionId | Employer reviews result, code and notes |

# 9. Backend submission flow

Candidate submits code to /api/coding-tests/:testId/submit

Backend loads coding test and test cases from Postgres

Backend validates code size and submission limits

Backend generates the Judge0 source file

Judge0 runs the source with CPU, memory and wall-time limits

Backend parses stdout/stderr

Backend saves the CodingSubmission record

Employer review page displays the result

# 10. Security and abuse controls

The editor is easy. Running untrusted code safely is the hard part. For v1, use Judge0 rather than executing candidate code in the main Railway app.

Maximum source code size, for example 20 KB

Maximum submissions per candidate/test, for example 5

Timeouts on CPU and wall time

Memory limit in execution environment

No package installation in v1

Do not expose hidden tests to the browser

Store audit trail: candidate, application, timestamp, status and raw result

Rate-limit submission endpoint

Never run untrusted code in the main app process

# 11. Jobuki integration plan

Use Jobuki as the source of truth for job boards, jobs, applicants and applications. Use the assessment module as the source of truth for tests, submissions and technical scorecards.

Employer creates a job

Employer optionally attaches a coding test

Applicant applies

Jobuki creates an ApplicationAssessment record

Applicant sees “Complete coding test” in the application flow

Candidate submits code

Assessment result is saved against the application

Employer sees the result in the applicant detail page

## Suggested applicant pipeline statuses

applied

assessment_invited

assessment_started

assessment_submitted

interview_invited

interview_completed

offered

rejected

# 12. Codebase organisation

At your current stage, avoid overengineering. Use one app and one database, but keep the boundaries explicit.

src/modules/jobs

src/modules/applications

src/modules/assessments

src/modules/coding-tests

src/modules/submissions

src/modules/code-runner

A future service split could look like this:

jobuki-web

jobuki-assessments-api

jobuki-runner

postgres

# 13. Commercial packaging

| Tier | Features |
| --- | --- |
| Free | Job board, applications, basic applicant list |
| Pro | Coding tests, scorecards, applicant pipeline, AI-generated interview questions |
| Business | Multiple reviewers, team scorecards, candidate comparison, exportable hiring reports |

# 14. Implementation order

Create database models and migrations

Build employer coding-test create/edit form

Build candidate assessment page with Monaco Editor

Build backend submission endpoint

Integrate Judge0 execution

Save and display results

Attach tests to Jobuki jobs

Show assessment status on applicant detail page

Add scorecards and reviewer notes

Add AI-generated interview/test templates later

# 15. Explicit non-goals for v1

Live pair-programming interviews

Video calls or screen sharing

Proctoring and webcam monitoring

Multi-language support

Package installation

Full IDE/file tree

GitHub repo import

Self-hosted sandbox runner on Railway

Plagiarism detection

# 16. Final recommendation

Build the coding test feature, but keep it narrow. The right MVP is: JavaScript-only coding tests attached to Jobuki applications, executed through Judge0, with results displayed in the applicant review flow.

This gives Jobuki a stronger proposition without taking on the complexity of a full live technical interview platform. Later, the same assessment module can become a separate product area under tests.jobuki.com or interviews.jobuki.com.

# Reference links to verify during implementation

Railway Express guide: https://docs.railway.com/guides/express

Railway Next.js guide: https://docs.railway.com/guides/nextjs

Railway variables: https://docs.railway.com/variables

Railway private networking: https://docs.railway.com/private-networking

Judge0 CE docs: https://ce.judge0.com

Judge0 GitHub: https://github.com/judge0/judge0

Monaco React package: https://github.com/suren-atoyan/monaco-react